<Group 05> – <SRS Discussion>

**90 MINUTES OF MEETING**

**<05-12-2022>**

**Agenda**

* Introduction with team members
* Discuss about the Ticketing system
* Discussed schedule plan
* Researched about the project
* Understand the functional requirements
* Started with the design documentation.

**Action:**

|  |  |  |
| --- | --- | --- |
| **Action Item** | **Responsibility** | **Planned Finish Date** |
| **SRS Release** | 1. Arveti Chandana Gayatri  2. Anusha Nallam | **07-12-2022** |
| **Design** | 1. Kappa Latha  2. Shaik Karishma | **08-12-2022** |
| **Coding** | 1. Manisha L  2. Sian Gijo | **10-12-2022** |
| **Testing** | 1. Kappa Latha  2. Arveti Chandana Gayatri | **10-12-2022** |
| **Sprint Demo** | 1. Sian Gijo  2. Manisha L | **12-12-2022** |